Product Backlog and Sprint Plan

Group Members: Mohamad Elhawat, Patryk Franczak, Grace Doyle, Campbell Clark, Onel Bandara

Sprint 1 (12th Oct – 1st Nov): Strategic Analysis & Project Setup

| Task | Description | Assigned To | Status |
| --- | --- | --- | --- |
| Git & Camunda Setup | Create repository, invite group members, and set up shared Camunda workspace. | Patryk / Grace | Done |
| Initial Business Analysis | Identify stakeholders, main business processes, and Use Case 1 requirements. | Patryk | Done |
| Functional Scope | Break down Use Case 1 into 2 main candidate functionalities to agree with tutor. | Mohamad | Done |
| Product Backlog & Sprint Plan | Set up initial backlog and plan tasks across the 3 sprints. | Mohamad | Done |
| Strategic BPMN Model | Create high-level enterprise BPMN for the Bristol Regional Food Network | Grace | In Progress |

Sprint 2 (2nd Nov – 22nd Nov): i Models, Operational BPMN & Initial Camunda*

| Task | Description | Assigned To | Status |
| --- | --- | --- | --- |
| i SD Model* | Create Strategic Dependency model showing actors and dependencies. | - | To Do |
| i SR Model* | Create Strategic Rationale model showing internal goals and tasks. | - | To Do |
| Operational BPMN 1 | Detailed BPMN for Functionality 1 (New Product Listing & Organic Check). | - | To Do |
| Operational BPMN 2 | Detailed BPMN for Functionality 2 (Updating Stock & Seasonal Availability). | - | To Do |
| Initial Camunda Automation | Set up initial executable processes, user forms, and variables in Camunda. | - | To Do |

Sprint 3 (23rd Nov – 10th Dec): Full Automation, Testing & Final Demo

| Task | Description | Assigned To | Status |
| --- | --- | --- | --- |
| End-to-End Camunda Execution | Complete both Camunda workflows with error handling and alternative paths. | - | To Do |
| Service Tasks & Logic | Implement automated validation and simulated organic verification service. | - | To Do |
| Model Consistency Check | Check traceability across i*, Strategic BPMN, Operational BPMN, and Camunda. | - | To Do |
| LESP Evaluation | Prepare legal, ethical, social, and professional evaluation for Q&A. | - | To Do |
| Final Demo & Contribution Matrix | Test end-to-end demo and sign group Contribution Matrix. | - | To Do |